POC DEMO PLAN

AuthorMeld

Full 4-State Pitch Experience

From Scratch → Client Demo in 3–5 Days

Prepared by: Awais  |  April 2025

FOR: Doug (Client)

# 1. What We Are Building

This is a Proof of Concept (POC) — not a production product. The goal is a single, working demo of the full 4-state AuthorMeld pitch experience that you can show to a client within 3–5 days. It does not need to be beautiful, scalable, or polished. It needs to work, end-to-end, on one screen, one time.

## 1.1 The 4 States — What the Client Will See

| # | State | Trigger | What Happens on Screen |
| --- | --- | --- | --- |
| 1 | Avatar Intake | Page loads | Live Napoleon Hill AI avatar asks the investor 6 DISC personality questions, one at a time |
| 2 | Typing Video | Press key '2' | Screen cuts to Napoleon Hill typing at a vintage typewriter — 'Compiling your profile...' overlay |
| 3 | Live Meld | Press key '3' | Split screen: original 1937 Hill text on left, personalized AI-generated text typing itself live on the right |
| 4 | Book Cover Reveal | Click gold button | Full-screen 3D book cover with the investor's name alongside Napoleon Hill — pitch close |

| POC RULE | For the demo, the typewriter text in State 3 is hardcoded — a pre-written personalized paragraph. Real-time GPT generation can be added later. This saves hours and removes live failure risk. |
| --- | --- |

## 1.2 POC vs. Final Product

| Feature | POC (This Plan) | Final Product (Later) |
| --- | --- | --- |
| Avatar + 6-question intake | ✔ Live (HeyGen + OpenAI) | ✔ Same |
| Typing video transition | ✔ POC video (AI-generated or stock) | ✔ Polished custom video |
| Personalized text (State 3) | Hardcoded pre-written paragraph | ✔ Live GPT streaming |
| Book cover (State 4) | Simple Canva mockup (generic name) | ✔ Investor-personalized 3D cover |
| Voice clone narration | Not included in POC | ✔ ElevenLabs investor voice clone |
| UI design | Functional dark theme — not polished | ✔ Theater-grade premium design |
| Deployment | ✔ Live Vercel URL | ✔ Same |

# 2. What You Need Before You Start

Everything below must be in hand before a single line of code is written. Most of this takes 1–2 hours on Day 1 and runs in parallel.

## 2.1 Accounts to Create (Day 1 — ~1 hour)

| Account | URL | What You Need From It |
| --- | --- | --- |
| HeyGen Enterprise | heygen.com | API Key (Settings → API → Generate) |
| OpenAI | platform.openai.com | API Key + add billing card (pennies per call) |
| GitHub | github.com | Free account — used to host your code |
| Vercel | vercel.com | Free account — sign in with GitHub |

| IMPORTANT | Keep a Notepad document open. Paste every key and ID into it as you go. You will need them all in Step 5. |
| --- | --- |

## 2.2 Napoleon Hill Image (Day 1 — ~30 min)

Go to commons.wikimedia.org and search for 'Napoleon Hill'. You need one specific image. Do not just grab the first result — use these exact criteria:

- Direct gaze — he must be looking straight into the camera. Even a 15-degree head turn breaks the AI avatar.

- Closed mouth — lips firmly together. Slightly open = the AI generates a 'double mouth' artifact.

- Even lighting — no heavy shadows splitting his face. Flat studio lighting works best.

- High resolution — click the image, download the Original File. Must be at least 1080x1080 pixels.

- Framing — chest-up crop, not just the face and not a full-body shot.

| SHORTCUT | The Wikimedia image 'Napoleon Hill crop' (the clean studio portrait in a dark suit) typically meets all criteria. Download the Original File, not the thumbnail. |
| --- | --- |

## 2.3 POC Assets to Prepare (Days 1–2 — ~3 hours)

| Asset | Tool | What to Make |
| --- | --- | --- |
| Typing video (MP4) | Runway Gen-2 or Luma Dream Machine | 15–20 second video of Napoleon Hill typing at a vintage typewriter. Use DALL-E 3 to generate the source image first (see prompt in Appendix), then animate it in Runway/Luma. |
| Book cover (PNG) | Canva + Placeit.net | Simple dark leather / gold foil book cover. Title: 'THINK AND GROW RICH: THE [CLIENT NAME] EDITION'. Co-author: Napoleon Hill & [Client Name]. Export as PNG. No 3D mockup needed for POC — flat image is fine. |

| POC SHORTCUT | For the book cover, a flat Canva design export is enough. You do not need a 3D Placeit mockup for the POC. Save that for the final product. |
| --- | --- |

# 3. Step-by-Step Build Procedure

Follow these steps in order. Each step is self-contained. Do not skip ahead.

## Step 1 — Create the Napoleon Hill HeyGen Avatar (~30 min)

Once you have the Wikimedia image, turn it into a talking avatar asset in HeyGen.

- Log into your HeyGen dashboard.

- On the left menu, click Avatars.

- Click Create New Avatar → choose Start with Photo (or 'Photo Avatar').

- Upload your Napoleon Hill image. Select Male gender. Click Continue.

- Wait 2–5 minutes for HeyGen to process the image.

- Once done, go to Labs → Interactive Avatar (or labs.heygen.com/interactive-avatar).

- Select your new Napoleon Hill avatar.

- Look at the URL in your browser — copy the Avatar ID (long alphanumeric string). Paste it into your notepad.

- In the HeyGen Voice Library, filter by: Age = Old/Mature, Gender = Male, Accent = English USA. Pick a voice that sounds intellectual and authoritative — Transatlantic style. Copy the Voice ID to your notepad.

| CHECK | Before moving on: you should have 4 items in your notepad — HeyGen API Key, OpenAI API Key, Avatar ID, Voice ID. |
| --- | --- |

## Step 2 — Build the OpenAI Napoleon Hill Brain (~1.5 hours)

This is the AI that powers the conversation. It enforces the strict 6-question intake and triggers the state transition.

- Go to platform.openai.com → click Assistants in the left menu.

- Click Create Assistant.

- Set Name: Napoleon Hill Intake

- Set Model: gpt-4o

- In the Instructions box, paste the full system prompt from Section 5 (Appendix) of this document.

- Click Save.

- Copy the Assistant ID (starts with asst_) to your notepad.

Before moving on, test the assistant:

- In the same page, use the Playground panel on the right to chat with the assistant.

- Send a message like: 'Hi Napoleon, I'm ready.'

- Confirm it greets you and asks Q1 only — not multiple questions at once.

- Answer all 6 questions. Confirm it ends with the exact phrase: 'Excellent. Give me a moment to integrate your profile into our manuscript.'

- If it deviates, adjust the prompt (see Appendix for the strict rules) and retest.

| IMPORTANT | Do not proceed to Step 3 until the assistant passes this test reliably at least 3 times in a row. |
| --- | --- |

## Step 3 — Deploy the Base App on Vercel (~30 min)

You are going to fork HeyGen's open-source demo app and deploy it to the cloud in minutes — no local code setup needed.

- Make sure you are logged into GitHub.

- Go to: github.com/HeyGen-Official/Interactive Avatar NextJS Demo

- Click the Fork button (top right). This copies their code into your GitHub account.

- Go to vercel.com/dashboard → click Add New → Project.

- Vercel will show your GitHub repos. Click Import next to your forked InteractiveAvatarNextJSDemo.

- Before clicking Deploy, find the Environment Variables section and add all 4 keys:

  - HEYGEN_API_KEY → your HeyGen API Key

  - OPENAI_API_KEY → your OpenAI API Key

  - NEXT_PUBLIC_AVATAR_ID → your Avatar ID

  - NEXT_PUBLIC_VOICE_ID → your Voice ID

- Click Deploy. Vercel builds the app in ~2 minutes and gives you a live URL.

- Open the live URL. You should see the default HeyGen demo interface. Click Start Session — the Napoleon Hill avatar should appear and speak.

| CHECK | If the avatar loads and speaks when you click Start Session, the engine is working. This is the core. Everything in Step 4 is UI on top of this. |
| --- | --- |

## Step 4 — Build the 4-State UI (~6–8 hours)

This is the main development work. You will edit the code directly in your browser — no local code editor, no terminal needed.

### 4.1 — Open the Browser Code Editor

- Go to your GitHub account and open the forked InteractiveAvatarNextJSDemo repo.

- Press the period key (.) on your keyboard. The page reloads into GitHub.dev — a full VS Code editor in your browser.

- In the left file tree, open the app folder and click page.tsx (or look in components/ for InteractiveAvatar.tsx).

### 4.2 — Add the State Variables

Near the top of the file, find the existing useState declarations. Add these two lines directly below them:

const [pitchState, setPitchState] = useState("zoomCall");

const [liveText, setLiveText] = useState("");

### 4.3 — Add the Keyboard Controller (Wizard of Oz)

Paste this use Effect hook directly below the use State lines. This is your secret weapon during the live demo — you control the pitch transitions with your keyboard, invisibly.

useEffect(() => {

const handleKey = (e) => {

if (e.key === '1') setPitchState('zoomCall');

if (e.key === '2') setPitchState('typing');

if (e.key === '3') {

setPitchState('splitScreen');

const full = "Truly, your ambitions are tangible forces — especially when combined with your decisive drive and your burning desire to overcome that recent bottleneck in your enterprise. Your co-authored blueprint for success is ready. Read on.";

let i = 0; let cur = '';

const t = setInterval(() => { cur += full[i]; setLiveText(cur); i++; if (i >= full.length) clearInterval(t); }, 50);

}

};

window.addEventListener('keydown', handleKey);

return () => window.removeEventListener('keydown', handleKey);

}, []);

### 4.4 — Replace the Return Block with the 4-State UI

In the return (section of the file, wrap everything in this conditional rendering block. Each pitchState value shows a different screen:

State 1 — zoom Call (Avatar screen):

- Dark #121212 full-screen background

- Top bar: 'ENCRYPTED CONNECTION' on the left, pulsing red 'LIVE ENGAGEMENT' badge on the right

- Center: the existing HeyGen video element in a rounded dark container (80vw × 80vh)

- Leave the default HeyGen video tag exactly where it is — just wrap it in this layout

State 2 — typing (Transition screen):

- Full-screen black background

- Your typing MP4 video (autoPlay, loop, object-cover, 80% opacity)

- Bottom overlay text (white, monospace, pulsing): 'Compiling Psychological Profile & Re-Authoring Manuscript...'

State 3 — split Screen (Live Meld screen):

- Dark grey (#111827) full-screen background, flex row

- Left half: heading 'ORIGINAL TEXT (1937)' in grey, static paragraph of original Hill text in grey

- Right half: heading 'MELDED TEXT (LIVE)' in gold, the {liveText} variable rendering with the typewriter animation, gold 'Compile Final Manuscript' button at the bottom wired to set Pitch State('finalCover')

State 4 — finalCover (Book cover reveal):

- Full-screen black background

- Centered: your book cover PNG image (max height 90vh, object-contain)

| POC SHORTCUT | Host your typing MP4 and book cover PNG in the /public folder of your GitHub repo. Reference them as src='/typing.mp4' and src='/cover.png'. No S3 or external hosting needed. |
| --- | --- |

### 4.5 — Wire the OpenAI Assistant

Find the part of the code where the HeyGen streaming session is initialized (look for a function that starts the avatar session or sets up the knowledge base). Add your Assistant ID there so HeyGen routes all conversation through your Napoleon Hill brain instead of the default model.

- Search the file for 'knowledgeBase' or 'openai' or 'assistant' — this is where you add your asst_... ID

- If you cannot find it, search GitHub Issues on the HeyGen repo for 'OpenAI Assistant integration' — it is a documented configuration

### 4.6 — Save and Deploy

- In GitHub.dev, click the Source Control icon on the left sidebar (branching icon with a blue badge number).

- In the Message box, type: 'POC pitch UI'.

- Click Commit & Push.

- Vercel detects the push and automatically rebuilds your live URL within 60 seconds.

- Open your live URL and test all 4 states using keys 1, 2, 3 and the gold button.

# 4. Timeline

This is the fastest realistic path to a working demo from scratch. Days 1–2 are heavy setup. Days 3–4 are the core build. Day 5 is testing and rehearsal.

## 4.1 Day-by-Day Plan

| Day | Focus | Tasks | Est. Time |
| --- | --- | --- | --- |
| Day 1 | Setup & Assets | Create all 4 accounts (HeyGen, OpenAI, GitHub, Vercel) → collect all API keys → source Napoleon Hill Wikimedia image → create HeyGen Photo Avatar → extract Avatar ID + Voice ID → start DALL-E 3 image generation for typing video | Already done |
| Day 2 | AI Brain + Video | Build and test OpenAI GPT-4o Assistant (20+ test conversations until reliable) → animate typing video in Runway/Luma → design simple book cover in Canva → export PNG → add both files to GitHub /public folder | ~5–6 hours |
| Day 3 | Deploy + Build | Fork HeyGen repo → deploy to Vercel with all env variables → smoke test base avatar on live URL → open GitHub.dev → add useState + useEffect keyboard controller → build States 1 and 2 UI | ~5–6 hours |
| Day 4 | Complete UI | Build States 3 and 4 UI → wire OpenAI Assistant ID into HeyGen session → commit and push → verify full 4-state flow on live URL → fix any bugs → test typewriter animation and keyboard triggers | ~5–6 hours |
| Day 5 | Test & Rehearse | Full end-to-end QA run → fix any remaining issues → full dress rehearsal (simulate live pitch — run all 4 states from start to finish with keyboard timing) → final deploy push → demo ready | ~3–4 hours |
| TOTAL |  |  | ~18–22 hours |

# 5. Risks & POC Shortcuts

## 5.1 Biggest Risks to Watch

| Risk | Impact | How to Handle It |
| --- | --- | --- |
| Napoleon Hill image fails HeyGen quality check | High | Try 2–3 different Wikimedia images. The 'Napoleon Hill crop' studio portrait is the safest choice. |
| GPT-4o skips questions or ignores trigger phrase | High | Do not leave this until Day 4. Test on Day 2, fix the prompt, retest. The system prompt in the Appendix is designed to prevent this. |
| HeyGen/OpenAI API outage on demo day | Critical | Record a screen capture of the full working demo as a backup video. If APIs go down, play the video. |
| Keyboard trigger pressed at wrong time during demo | Medium | Key '1' always resets to avatar screen. Practice in dress rehearsal. Label your laptop keys with stickers if needed. |
| Typing video looks low quality on large screen | Medium | For POC, this is acceptable — it is a demo, not a final product. Tell the client the final version will have a premium cinematic video. |

## 5.2 Approved POC Shortcuts

These are deliberate simplifications. They save time without breaking the demo experience:

| Shortcut | Why It's Fine for POC |
| --- | --- |
| Hardcoded typewriter text in State 3 | Client sees the concept clearly. Live GPT streaming is the polish layer — add it in v2. |
| Flat Canva PNG for book cover (no 3D mockup) | The visual impact comes from seeing their name on the cover, not from 3D depth. |
| No ElevenLabs voice clone | Voice clone requires client audio in advance. Removing it saves 3–4 hours and one API account. Present it as an upcoming feature. |
| Assets hosted in /public folder (no S3) | Vercel serves /public files fast enough for a demo. S3 is production infrastructure — not needed yet. |
| No mobile or responsive design | Demo runs on one laptop connected to a screen. Mobile is irrelevant for this POC. |

# 6. Appendix — Prompts & Reference

## 6.1 DALL-E 3 Image Prompt — Napoleon Hill Typing Scene

A high-resolution, photo-realistic cinematic medium shot of Napoleon Hill sitting at an antique typewriter in a dimly lit, luxurious 1930s mahogany study. A thick plume of smoke rises from a cigar in an ashtray nearby. Focus on his face and hands. Warm amber studio lighting. 16:9 aspect ratio.

## 6.2 Runway / Luma Animation Prompt

Use the generated image as source. Cinematic animation: the man types actively on the vintage typewriter, fingers hitting keys rhythmically, slight head movement as he scans the paper, steady slow rise of smoke from the cigar. Study environment remains static. Minimal camera movement. Seamless loop.

## 6.3 OpenAI System Prompt — Full Text

Paste this entire block into the OpenAI Assistant Instructions field:

You are Napoleon Hill, the author of 'Think and Grow Rich.' You are conducting a strict, 6-question collaborative AuthorMeld intake session.

BEHAVIORAL RULES:

1. Maintain an encouraging, sophisticated, and slightly authoritative 1930s writing mentor persona at all times.

2. Ask exactly ONE question at a time. Wait for the user's full response before proceeding. Never combine two questions in one message.

3. Do not skip, reorder, or add questions. Ask only the following six questions in this exact order:

Q1: In your current enterprise, what is the single biggest bottleneck that keeps you awake at night?

Q2: When you visualize the ultimate fulfillment of your purpose, what specific material or intangible riches does it bring?

Q3: Do you believe your primary motivational driver is a fear of poverty or a burning desire for success? Be honest.

Q4: How do you typically react when a venture faces significant temporary defeat or failure?

Q5: Do you make decisions quickly and definitively, or do you prefer to deliberate and change them often?

Q6: Describe your current lifestyle and pace of activity in one sentence.

FINAL TRIGGER RULE:

After the user answers Q6, silently analyze their answers using the DISC personality framework. Determine their dominant profile. State your finding out loud in 2-3 sentences. Then conclude with this phrase WORD FOR WORD — do not change a single word:

'Excellent. Give me a moment to integrate your profile into our manuscript.'

Do not say anything after that phrase. The session ends there.

## 6.4 Keyboard Trigger Reference

| Key | State | Action |
| --- | --- | --- |
| 1 | zoomCall | Reset — returns to avatar screen at any point |
| 2 | typing | Press when avatar finishes saying the trigger phrase — transitions to typing video |
| 3 | splitScreen | Press ~10 seconds after key 2 — reveals split screen and fires typewriter animation |
| Gold Button | finalCover | Click to reveal full-screen book cover — pitch close |

## 6.5 Vercel Environment Variables

| Variable Name | What to Paste |
| --- | --- |
| HEYGEN_API_KEY | Your HeyGen Enterprise API Key |
| OPENAI_API_KEY | Your OpenAI API Key |
| NEXT_PUBLIC_AVATAR_ID | Napoleon Hill HeyGen Photo Avatar ID |
| NEXT_PUBLIC_VOICE_ID | HeyGen Transatlantic Voice ID |